La2eet - لقيت

Egyptian Lost & Found Platform

Project Planning & Management

Repository: github.com/Malak-Rashad/LostAndFound

Prepared: July 2026

# Table of Contents

1. Project Proposal3

1.1 Overview3

1.2 Problem Statement3

1.3 Objectives3

1.4 Scope3

2. Project Plan3

2.1 Timeline (Gantt Chart)3

2.2 Milestones4

2.3 Deliverables4

2.4 Resource Allocation4

3. Task Assignment & Roles5

4. Risk Assessment & Mitigation Plan5

5. KPIs (Key Performance Indicators)6

# 1. Project Proposal

## 1.1 Overview

La2eet (لقيت, Arabic for “I found it”) is a web platform that gives people in Egypt one trusted, searchable place to report lost belongings, post found items, and reconnect through a verified claim process — replacing the scattered Facebook groups, WhatsApp chains, and posters people currently rely on.

## 1.2 Problem Statement

Lost-and-found activity in Egypt is handled through informal, disconnected channels. Reports get buried quickly, found items often never reach their owner, and — critically — there is no reliable way to verify that a claimant is the true owner before an item (which may include a wallet, ID, phone, or keys) changes hands.

## 1.3 Objectives

- Give both finders and owners a single, searchable platform for lost/found reports across Egypt's governorates.

- Protect the return process with an ownership-verification step before any contact is made.

- Provide moderators with the tools to keep reports and users trustworthy (approval workflow, bans).

- Enable safe, direct communication between a finder and a verified claimant once a claim is approved.

## 1.4 Scope

### In scope

- User registration/login (email + Google), lost/found reporting, browsing & filtering, claims with verification questions, real-time chat, admin moderation and reporting.

### Out of scope (current phase)

- Native mobile apps (the platform is a responsive web application only).

- Payment processing or paid “reward” features.

- Integration with external social platforms (e.g. auto-cross-posting to Facebook groups).

# 2. Project Plan

## 2.1 Timeline (Gantt Chart)

The chart below is reconstructed from the project's commit and migration history plus the team's planned next steps. Solid phases (green) are complete; phases in amber are planned/in progress and not yet finished.

| Phase | Feb '26 | Mar '26 | Apr '26 | May '26 | Jun '26 | Jul '26 | Aug '26 | Sep '26 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. Planning & requirements |  |  |  |  |  |  |  |  |
| 2. Frontend prototype (HTML/CSS/JS) |  |  |  |  |  |  |  |  |
| 3. Core domain rebuild (EF Core, enums, workflow) |  |  |  |  |  |  |  |  |
| 4. Identity, auth & moderation |  |  |  |  |  |  |  |  |
| 5. Repository/Service refactor + Chat/Profiles/Google/Email |  |  |  |  |  |  |  |  |
| 6. QA, testing & bug-fixing |  |  |  |  |  |  |  |  |
| 7. Deployment & handover |  |  |  |  |  |  |  |  |

■ Complete   ■ Planned / in progress

## 2.2 Milestones

| Milestone | Target / Actual Date | Status |
| --- | --- | --- |
| M1 – Solution scaffolded, initial database schema | Feb 2026 | Complete |
| M2 – Frontend prototype (static HTML/CSS/JS, demo data) | Mar 2026 | Complete |
| M3 – Backend domain rebuilt (EF Core, enums, approval workflow, photo upload) | Jun 2026 | Complete |
| M4 – ASP.NET Identity, roles, and user banning live | 5 Jul 2026 | Complete |
| M5 – Repository/Service refactor; real-time chat, profiles, Google login, email confirmation shipped | 13 Jul 2026 | Complete |
| M6 – QA pass: fix known gaps (see Section 4), add test coverage | Planned | In progress |
| M7 – Deployment to a hosting environment + final handover package | Planned | Not started |

## 2.3 Deliverables

- Working application (source code + database migrations) on the LostAndFound repository.

- README with setup, configuration, and route documentation.

- User Manual (end-user guide to every live feature).

- Technical Documentation (architecture, schema, routes, known limitations).

- Project Presentation (problem, solution, demo, outcomes).

- This Project Planning & Management document.

- A deployed instance or packaged build (pending — see Section 2.2, M7).

## 2.4 Resource Allocation

| Team Member | Primary Focus Area | Approx. Allocation |
| --- | --- | --- |
| Ziad Osama | Authentication & Authorization (ASP.NET Core Identity, Claims) | Core Development |
| Reham Abdelrahman | Item Management, Real-time Chat (SignalR) , Frontend | Core Development |
| Malak Rashad | Database & Admin (EF Core, DbContext, Migrations, Admin Dashboard) | Core Development |
| Aya Eid | User Profile Feature & UI support | Backend |
| Rahma Alaa | Email Services (Email Verification, Forgot Password), Testing | Backend |

# 3. Task Assignment & Roles

| Name | Role | Key Responsibilities |
| --- | --- | --- |
| Ziad Osama | Full Stack .NET Developer | Implemented user authentication and authorization using ASP.NET Core Identity, managed user login, registration, and access control. Developed the Claim Management module (Incoming & Outcoming Claims, Create Claim, Answers Page), Participated in project integration and testing. |
| Reham Abdelrahman | Full Stack .NET Developer | Developed the Item Management module (Browse Items, Item Details, Report Item), implemented the real-time chat system using SignalR, integrated backend logic with Razor views, Participated in project integration and testing. |
| Malak Rashad | Full Stack .NET Developer | Designed and maintained the EF Core data model, managed database migrations and DbContext configuration, developed the Admin Dashboard and maintained filters in Browse page. Participated in project integration and testing. |
| Aya Eid | Full Stack .NET Developer | Developed the User Profile feature, including displaying the user's items and claims, enabling profile information updates, and improving the profile user interface and experience. |
| Rahma Alaa | Full Stack .NET Developer | Implemented the email service for email verification and forgot password functionality. |

# Assessment & Mitigation Plan

The risks below combine typical team-project risks with specific issues identified directly in the current codebase.

| Risk | Likelihood / Impact | Mitigation |
| --- | --- | --- |
| Verification answers are stored as plain text in a field named ExpectedAnswerHash, without actually being hashed | Medium / High | Hash verification answers before storing (e.g. with a salted hash) so raw answers to sensitive ownership questions are never stored in the clear |
| The “Forgot Password” flow generates a reset link pointing to a ResetPassword action that isn't implemented yet | High / High | Implement and test the ResetPassword GET/POST actions before this feature is considered done |
| Two separate, inconsistent email-sending implementations exist in the codebase (IEmailSender and IEmailService) | Medium / Medium | Consolidate to a single email service and remove the unused implementation to avoid confusion and drift |
| Mandatory email confirmation depends on correctly configured SMTP credentials; misconfiguration blocks all new registrations | Medium / High | Test the email flow in every environment before demo/launch; document required EmailSettings clearly (done in the README) |
| Repository/Service refactor is only partially complete (Claims and profile actions still call the DB context directly) | Medium / Medium | Finish migrating remaining controllers before final submission; track remaining work as explicit tasks |
| No automated test suite exists | Medium / Medium | Add unit tests for the Service layer and at least smoke tests for critical flows (report, claim, chat) before deployment |
| Images are stored as Base64 strings directly in the database | Low / Medium | Acceptable for the current scale; plan a migration to file/blob storage if usage grows |
| No deployment target has been chosen yet, risking a late scramble before the final deadline | Medium / High | Select a hosting option (e.g. Azure App Service) and do a trial deployment early, well before the deadline |
| Admin-only report approval could become a bottleneck as report volume grows | Low / Medium | Add additional admin accounts or lightweight auto-approval rules if volume increases |
| Five team members working across overlapping controllers risks merge conflicts and scope creep | Medium / Medium | Keep clear task ownership (Section 3), short-lived feature branches, and regular check-ins |

# 5. KPIs (Key Performance Indicators)

These metrics are intended to be tracked once Laqeet is live, to judge whether it's meeting its objectives.

| KPI | Definition | Why it matters |
| --- | --- | --- |
| System uptime | % of time the application is reachable and functioning | Users need to trust the platform is available when they've lost something urgently |
| Average page response time | Mean server response time for key pages (Browse, Details, Create) | Slow pages discourage adoption and repeat use |
| Report approval turnaround time | Average time between a report being submitted (Pending) and reviewed (Approved/Rejected) | Long delays mean lost/found items stay invisible to the people searching for them |
| Verified return rate | % of Found reports that reach Returned status | The platform's core value proposition — successful reunification with an owner |
| Claim approval rate | % of submitted claims that are Approved vs. Rejected vs. left Pending | Signals whether the verification-question mechanism is working as intended |
| Email confirmation completion rate | % of registrations that complete email confirmation and can log in | A proxy for onboarding friction, since confirmation is mandatory |
| User adoption rate | New registrations and monthly active users over time | Core growth indicator for a platform that depends on network effects |
| Chat engagement rate | % of approved claims that proceed to at least one chat message | Confirms the claim → chat → return flow is actually being used, not just approved on paper |